FOOTBALL AI

FUNCTIONAL REQUIREMENTS SPECIFICATION + SYSTEM DESIGN

AI Football Match Prediction Agent

Complete FRS · System Architecture · Database Schema · API Design · 3-Phase Project Plan

| Version | 2.1 — Includes System Design & Project Phases |
| --- | --- |

| Status | Draft — For Review & Approval |
| --- | --- |

| Date | June 2025 |
| --- | --- |

| Prepared By | AI Systems Team |
| --- | --- |

What is New in v2.1

- Section 10: System Architecture Design — Layered architecture diagram + component descriptions - Section 11: Data Flow Design — Complete end-to-end pipeline data flow with 6 stages - Section 12: Database Schema Design — 6 core tables with full column specifications - Section 13: API Design — 20+ REST endpoints for all system modules - Section 14: Technology Stack — Curated full-stack technology decisions - Section 15: 3-Phase Project Plan — Phased delivery with tasks, FRs, and deliverables per phase - Section 16: Project Timeline (Gantt) — 16-week visual schedule

# 1. Introduction

## 1.1 Purpose

This document defines the complete functional and non-functional requirements for the AI Football Match Prediction Agent — a full-stack intelligent system that predicts football match outcomes using historical data, real-time contextual signals, ensemble ML models, and a natural-language explanation engine.

## 1.2 Scope

The system SHALL:

- Predict match outcomes: Win / Draw / Loss with calibrated probability scores

- Generate natural-language and visual explanations for every prediction

- Detect model drift and self-retrain when performance degrades

- Ingest data from multiple APIs and datasets in real-time

- Manage predictions across multiple tournaments simultaneously

- Provide user-personalized views, favorite teams, and alert subscriptions

- Log a complete, auditable prediction trail for review and compliance

## 1.3 Target Users

| User Type | Primary Need |
| --- | --- |
| Football Fans | Follow teams, get pre-match predictions and insights |
| Sports Analysts | Deep-dive explainability, feature importance, performance audits |
| Data Science Students | Study ML pipeline internals, feature engineering, model training |
| Fantasy Football Users | Form signals, fatigue index, lineup hints |
| Researchers | Export datasets, reproduce results, analyze prediction history |

# 2. Overall System Description

## 2.1 Product Perspective

The system is a standalone AI web application consisting of an ML Prediction Engine, Data Processing Module, LLM-based Explanation Generator, Autonomous Agent Scheduler, and a React web dashboard. It operates as a true agent — not a one-shot predictor.

## 2.2 Key Design Principles

- Explainability First — Every prediction includes SHAP-based reasoning

- Agent Autonomy — Runs daily without human intervention

- Graceful Degradation — System functions with partial data using fallbacks

- Reproducibility — Any past prediction can be exactly replicated

- Modularity — Each layer independently deployable and testable

# 3. Functional Requirements — Baseline (FR1–FR10)

## FR1 — Match Data Input Module

| FR1 Match Data Input Module |  |
| --- | --- |
| Description | The system shall ingest match data from multiple configurable sources (APIs, CSV, DB), validate, and normalize into a unified MatchObject. |
| Inputs | - Team names (home/away) - Match date, time, venue - Tournament identifier - Optional: referee, weather |
| Outputs | - Validated MatchObject (JSON) - Ingestion log - Validation error report |
| Priority | P1 — Critical |
| Notes | - FR1.1: Support 3+ simultaneous source adapters - FR1.2: Team name alias resolution via lookup table - FR1.3: Duplicate fixture detection - FR1.4: 3x retry with exponential backoff on failure - FR1.5: Archive all raw inputs for 90 days |

## FR2 — Data Preprocessing Module

| FR2 Data Preprocessing Module |  |
| --- | --- |
| Description | Clean, normalize, and prepare raw data for feature engineering and model input. |
| Inputs | - Raw match records - Historical results dataset |
| Outputs | - Cleaned feature-ready dataset - Preprocessing quality report |
| Priority | P1 — Critical |
| Notes | - FR2.1: Missing value imputation (median or team rolling average) - FR2.2: One-hot or label encoding by cardinality - FR2.3: Outlier detection via IQR/Z-score — flagged, not auto-removed - FR2.4: Data version hashing per preprocessing run - FR2.5: Config stored as reproducible YAML artifacts |

## FR3 — Feature Engineering Module

| FR3 Feature Engineering Module |  |
| --- | --- |
| Description | Compute rich domain-informed features, versioned and stored in a Feature Store. |
| Inputs | - Cleaned match dataset - Historical results - Optional: odds, injury data |
| Outputs | - Versioned feature vector per match - Feature importance metadata |
| Priority | P1 — Critical |
| Notes | - FR3.1: Rolling Form — Win/Draw/Loss ratio (last N matches, N configurable) - FR3.2: Head-to-Head (H2H) historical record - FR3.3: Goals scored/conceded ratio (home/away split) - FR3.4: Elo/FIFA ranking differential - FR3.5: Venue Advantage Score (win rate at specific ground) - FR3.6: Fatigue Index (days since last match, cumulative load) - FR3.7: Tactical Shape Signal (formation encoding if available) - FR3.8: Manager Tenure Score - FR3.9: Momentum Score (weighted, recency-biased) - FR3.10: Seasonal Position Pressure (relegation / title race flag) - FR3.11: Feature Store — precomputed versioned feature vectors - FR3.12: Feature drift alerts on distribution shift vs. training baseline |

## FR4 — Prediction Engine

| FR4 Prediction Engine |  |
| --- | --- |
| Description | Ensemble ML models produce calibrated P(Home Win), P(Draw), P(Away Win). |
| Inputs | - Versioned feature vector - Match metadata |
| Outputs | - Calibrated probabilities (sum = 1.0) - Raw per-model scores - Model version tag |
| Priority | P1 — Critical |
| Notes | - FR4.1: Ensemble of XGBoost + Random Forest + Neural Network/LR - FR4.2: Dynamic ensemble weighting based on recent per-model accuracy - FR4.3: Platt Scaling or Isotonic Regression calibration - FR4.4: Batch mode: 100+ matches in < 30 seconds - FR4.5: Single match latency < 2 seconds - FR4.6: Deterministic outputs (seeded) for reproducibility - FR4.7: Model version immutably tagged on every prediction |

## FR5 — Model Training Module

| FR5 Model Training Module |  |
| --- | --- |
| Description | End-to-end training, evaluation, versioning, and deployment pipeline. |
| Inputs | - Historical data (5,000+ matches) - Train/val/test split config |
| Outputs | - Trained model artifact - Training metrics report - Model registry entry |
| Priority | P1 — Critical |
| Notes | - FR5.1: Stratified K-fold cross validation (K=5) - FR5.2: Metrics: Accuracy, Log-Loss, Brier Score, ROC-AUC - FR5.3: Model registry with git-style version hash - FR5.4: Champion/Challenger gate — new model must beat champion - FR5.5: Manual and scheduled pipeline triggering - FR5.6: Reproducibility report (data hash + config snapshot) |

## FR6 — Explanation Generator

| FR6 Explanation Generator Module |  |
| --- | --- |
| Description | SHAP-based feature importance drives human-readable prediction explanations. |
| Inputs | - Prediction output - SHAP scores - Match context |
| Outputs | - Natural language explanation (1–3 paragraphs) - Top-5 feature importance chart data - Confidence qualifier |
| Priority | P2 — High |
| Notes | - FR6.1: SHAP values computed for every prediction - FR6.2: LLM explanation generation using top SHAP features (toggleable) - FR6.3: Rule-based fallback if LLM unavailable - FR6.4: Neutral, non-promotional tone - FR6.5: Confidence qualifier statement included - FR6.6: Contradictory signals explicitly surfaced - FR6.7: Explanations versioned and stored with prediction records |

## FR7 — Agent Scheduler

| FR7 Agent Scheduler (Autonomous Behavior) |  |
| --- | --- |
| Description | Fully autonomous agent: discovers fixtures, triggers pipeline, monitors results, schedules retraining. |
| Inputs | - Tournament calendar - System clock / cron |
| Outputs | - Scheduled prediction jobs - Execution logs - Alerts on failure |
| Priority | P1 — Critical |
| Notes | - FR7.1: Daily fixture discovery at 06:00 UTC for next 48 hours - FR7.2: Predictions generated at least 24 hours before kick-off - FR7.3: Retry 3x on failure; escalate to admin alert - FR7.4: Self-schedule retraining on drift detection (see FR12) - FR7.5: Monitor pipeline health, warn on data quality degradation - FR7.6: Agent status observable via real-time dashboard panel |

## FR8 — Results Storage

| FR8 Results Storage Module |  |
| --- | --- |
| Description | Persist all predictions, metadata, and actual outcomes in a structured queryable database. |
| Inputs | - Prediction output - Match metadata - Actual result (post-match) |
| Outputs | - Stored prediction record - Queryable history |
| Priority | P1 — Critical |
| Notes | - FR8.1: Schema: prediction_id, match_id, model_version, P_home, P_draw, P_away, PCS, explanation_id, timestamp, actual_result - FR8.2: Auto-reconcile actual results post-match - FR8.3: Queryable by team, tournament, date, model version - FR8.4: PostgreSQL (prod) + SQLite (dev) support - FR8.5: Daily backups, 30-day retention |

## FR9 — Dashboard Module

| FR9 Dashboard Module |  |
| --- | --- |
| Description | Responsive web interface displaying predictions, explanations, accuracy, and agent status. |
| Inputs | - Prediction records - Explanation text - User preferences |
| Outputs | - Match cards - Probability charts - Performance metrics panel |
| Priority | P2 — High |
| Notes | - FR9.1: Match cards: team names, logos, kickoff time, probability bars - FR9.2: Expandable explanation panel with SHAP bar chart - FR9.3: 30-day rolling accuracy tracker by tournament - FR9.4: Agent status panel: last run, health, next scheduled run - FR9.5: Filters: tournament, date range, team search - FR9.6: Dark mode + responsive mobile layout - FR9.7: LCP < 3 seconds on standard broadband |

## FR10 — User Query Module (Conversational AI)

| FR10 User Query Module |  |
| --- | --- |
| Description | Natural language interface over prediction history using RAG-backed LLM. |
| Inputs | - User query - Active prediction context |
| Outputs | - AI-generated text response - Supporting data references |
| Priority | P3 — Medium |
| Notes | - FR10.1: RAG over prediction history using LLM - FR10.2: Supported queries: form analysis, why predictions, tournament accuracy - FR10.3: Responses cite specific data points - FR10.4: Out-of-scope queries (betting, personal advice) gracefully declined - FR10.5: Query history logged per session (anonymized) |

# 4. Extended & Unique Functional Requirements (FR11–FR18)

## FR11 — Prediction Confidence Calibration

| FR11 Prediction Confidence Calibration |  |
| --- | --- |
| Description | Compute a Prediction Confidence Score (PCS) reflecting model self-assessed reliability. |
| Inputs | - Ensemble raw scores - Feature completeness metadata - Historical calibration data |
| Outputs | - PCS (0.0–1.0) - Tier label: HIGH / MEDIUM / LOW / UNRELIABLE - UI flag for low-confidence predictions |
| Priority | P1 — Critical |
| Notes | - FR11.1: PCS via prediction entropy across ensemble members - FR11.2: Feature completeness penalty applied proportionally - FR11.3: Validated vs Brier Score on past predictions - FR11.4: PCS < 0.40 triggers UNRELIABLE warning banner - FR11.5: Color-coded PCS gauge on every match card - FR11.6: PCS is mandatory — no prediction surfaced without it |

## FR12 — Temporal Drift Detection & Auto-Retraining

| FR12 Drift Detection & Auto-Retraining |  |
| --- | --- |
| Description | Monitor feature distributions and model performance; auto-retrain on drift. |
| Inputs | - Prediction history + actual outcomes - Feature distribution snapshots - Drift thresholds (config) |
| Outputs | - Drift alert with affected features - Auto-triggered retraining job - Post-retrain comparison report |
| Priority | P1 — Critical |
| Notes | - FR12.1: PSI (Population Stability Index) on 30-day rolling feature windows - FR12.2: Performance drift: trigger retraining if 30-day accuracy drops > 8% vs baseline - FR12.3: Concept drift detection for structural distribution shifts - FR12.4: Retrain on most recent 2 years unless overridden - FR12.5: Drift reports stored and visible in admin dashboard - FR12.6: Champion/Challenger gate still applies to auto-retrained models |

## FR13 — Contextual Intelligence Module

| FR13 Contextual Intelligence Module |  |
| --- | --- |
| Description | Enrich predictions with real-world signals: weather, referee tendencies, injuries, derby flags. |
| Inputs | - Weather API - Referee assignment data - Injury/suspension reports |
| Outputs | - Contextual signal set per match - Context influence on explanation |
| Priority | P2 — High |
| Notes | - FR13.1: Weather Signal — temperature, precipitation, wind at venue - FR13.2: Referee Tendency Score — red card rate, home bias rate - FR13.3: Injury/Suspension Impact Score on team attack/defense rating - FR13.4: Derby/Rivalry Flag — boost H2H weight for derbies - FR13.5: Crowd Attendance Estimate as home advantage feature - FR13.6: Transfer Window Recency — reduce confidence if major transfers < 60 days - FR13.7: Each signal individually toggleable in config |

## FR14 — User Personalization & Alerts

| FR14 Personalization & Alert System |  |
| --- | --- |
| Description | Personalized dashboards, team following, and automated pre-match alerts. |
| Inputs | - User preferences - Prediction records - Notification schedule |
| Outputs | - Personalized feed - Email/push digest - User accuracy tracker |
| Priority | P2 — High |
| Notes | - FR14.1: Follow up to 10 teams; dashboard defaults to followed-team matches - FR14.2: Email digest 3 hours before kick-off for followed teams - FR14.3: User vs. model accuracy comparison dashboard - FR14.4: Confidence threshold config ('only HIGH confidence alerts') - FR14.5: Prediction override — user records own prediction for gamification - FR14.6: GDPR-compliant: data deletable on request - FR14.7: All notification types individually togglable |

## FR15 — Prediction Audit Trail

| FR15 Prediction Audit Trail Module |  |
| --- | --- |
| Description | Immutable, timestamped audit log for every prediction — enables full reproducibility. |
| Inputs | - Prediction record - Feature vector snapshot - Model metadata |
| Outputs | - Immutable audit log entry - Reproducibility report - Admin audit query interface |
| Priority | P2 — High |
| Notes | - FR15.1: Log: prediction_id, timestamp, model_version, feature_vector_hash, calibrated_probs, PCS, explanation_id, actual_result - FR15.2: Write-once immutable storage, separate from operational DB - FR15.3: Exportable as CSV or JSON - FR15.4: Admin can query by model version, date, tournament, team - FR15.5: Any prediction_id reproducible from archived features + model version - FR15.6: Minimum 2-year retention |

## FR16 — Multi-Tournament Agent Coordination

| FR16 Multi-Tournament Coordination |  |
| --- | --- |
| Description | Manage parallel pipelines across EPL, La Liga, World Cup etc. via central orchestrator. |
| Inputs | - Tournament registry - Per-tournament config profiles - Multi-league schedules |
| Outputs | - Tournament-specific predictions - Cross-tournament agent status - Resource allocation report |
| Priority | P2 — High |
| Notes | - FR16.1: Unlimited tournament registry, each with dedicated config profile - FR16.2: Per-tournament or shared global model (configurable) - FR16.3: Orchestrator prioritizes by tournament tier - FR16.4: Compute throttling — configurable CPU/memory cap - FR16.5: Cross-tournament fatigue tracking for shared players - FR16.6: Weekly tournament-level accuracy reports in admin dashboard - FR16.7: New tournaments registerable via admin panel without code changes |

## FR17 — Model Interpretability & Bias Detection

| FR17 Bias Detection Module |  |
| --- | --- |
| Description | Proactively detect systematic prediction bias across team nationality, league tier, region. |
| Inputs | - Prediction history + team metadata - Demographic groupings |
| Outputs | - Bias detection report - Fairness metrics per group - Alert if bias exceeds threshold |
| Priority | P3 — Medium |
| Notes | - FR17.1: Accuracy breakdown by tournament, home/away, team tier, nationality - FR17.2: Alert if subgroup accuracy > 10% below global average - FR17.3: SHAP global feature importance reports (monthly) - FR17.4: Dedicated 'Fairness & Bias' tab in admin dashboard - FR17.5: Reports versioned alongside model releases |

## FR18 — Adversarial Robustness & Input Validation

| FR18 Adversarial Robustness Module |  |
| --- | --- |
| Description | Validate all inputs for anomalies, schema violations, and data poisoning attempts. |
| Inputs | - All ingestion endpoints (API, CSV, DB) - Feature vectors pre-inference |
| Outputs | - Validated clean input - Anomaly report - Security alert on attack pattern |
| Priority | P2 — High |
| Notes | - FR18.1: JSON Schema validation on all input records — malformed records rejected with error log - FR18.2: Statistical outlier check: flag inputs > 5 std dev from training distribution - FR18.3: Rate limiting on all public API endpoints - FR18.4: String field sanitization against SQL/script injection - FR18.5: Multi-feature simultaneous anomaly - quarantine + admin alert - FR18.6: All rejected inputs logged with reason code |

# 5. Non-Functional Requirements

| Category | Target | Notes |
| --- | --- | --- |
| Performance | < 2s single / < 30s batch | Batch of 100+ matches |
| Accuracy | 55%–70% overall | Football has irreducible uncertainty |
| Availability | 99.5% uptime SLA | Excluding planned maintenance |
| Scalability | 10+ concurrent tournaments | Horizontal scaling via Docker/K8s |
| Reliability | Zero data loss on crash | Write-ahead logging + recovery |
| Security | OWASP Top 10 compliant | Input sanitization, auth, rate limiting |
| Maintainability | 12-factor app, modular | Each module independently deployable |
| Observability | Full structured logging | JSON logs + Slack/email alerts |
| Data Retention | Predictions: 2 years | Raw inputs: 90 days |
| Compliance | GDPR-ready | Anonymization + deletion support |

# 6. External Interface Requirements

## 6.1 Data Sources

- football-data.org — Fixtures, results, standings

- API-Football (RapidAPI) — Lineups, live scores, injuries

- Open-Meteo — Venue weather data

- Transfermarkt — Player valuations, squad depth

- Kaggle Historical Datasets — Offline training fallback

## 6.2 Hardware

- Training: 16GB RAM, 4-core CPU, optional GPU

- Inference: 8GB RAM, 2-core CPU (< 2s latency target)

- Storage: 50GB+ for datasets, artifacts, audit logs

# 7. Constraints & Assumptions

- Dataset quality from public APIs varies; system degrades gracefully on sparse data

- Football outcomes have irreducible randomness — 55–70% accuracy is realistic

- LLM explanation requires API key; rule-based fallback is mandatory

- Real-time lineups available ~1 hour pre-kick-off; early predictions use historical averages

- All timestamps in UTC; timezone conversion is a UI concern

# 8. Future Enhancements

| Version | Feature | Description |
| --- | --- | --- |
| v1.1 | Player-Level Prediction | Individual player performance as features |
| v1.2 | Live In-Match Updates | Probability shifts during live match events |
| v1.3 | Mobile App | React Native iOS/Android app |
| v2.0 | Video Analysis (CV) | xG estimation from video feeds |
| v2.1 | Social Sentiment | Twitter/Reddit sentiment as real-time feature |
| v2.2 | Odds Calibration | Compare model vs. market odds (transparency only) |
| v3.0 | Multi-Sport | Basketball, Cricket, Tennis expansion |

# 9. Success Criteria

The project is considered successful when:

- FR1–FR10 fully implemented and passing integration tests - FR11 (Confidence Calibration) live with PCS on every prediction - FR12 (Drift Detection) fires correctly on simulated drift in staging - FR15 (Audit Trail) operational with at least one end-to-end reproducible prediction - Dashboard loads in < 3 seconds across 2+ active tournaments - Model achieves 55%+ accuracy on held-out test set (Brier Score + Log-Loss) - Explanation module produces sensible output for 95%+ of predictions - Agent operates autonomously for 7 consecutive days without human intervention - All P1 requirements pass acceptance testing; no critical open defects at launch

# 10. System Architecture Design

This section describes the complete technical architecture of the AI Football Match Prediction Agent, from the frontend presentation layer down to external data providers.

## 10.1 Layered Architecture Diagram

| SYSTEM ARCHITECTURE — LAYERED VIEW |  |  |  |  |
| --- | --- | --- | --- | --- |
| PRESENTATION | React Dashboard | Match Cards | SHAP Charts | Alerts UI |
| API GATEWAY | FastAPI REST | Auth (JWT) | Rate Limiter | WebSocket |
| AGENT CORE | Scheduler (Airflow) | Orchestrator | Drift Monitor | Retrain Trigger |
| ML ENGINE | Feature Store | Ensemble Model | SHAP Explainer | Calibration |
| DATA LAYER | PostgreSQL | Redis Cache | Audit Log DB | Feature Store DB |
| INGESTION | API Adapters | CSV Loader | Weather Feed | Injury Feed |
| EXTERNAL | football-data.org | API-Football | Open-Meteo | Kaggle / CSV |

## 10.2 Component Descriptions

### Presentation Layer

- React Dashboard — Match cards, probability bars, SHAP visualizations, agent status panel

- Recharts — Interactive probability charts and accuracy trend graphs

- TailwindCSS — Responsive layout, dark mode support

### API Gateway

- FastAPI (Python) — Primary REST API server for all frontend-backend communication

- JWT Authentication — Stateless token-based auth for all protected endpoints

- Rate Limiter — Prevent abuse of prediction and query endpoints

- WebSocket — Real-time agent status and live prediction updates

### Agent Core

- Scheduler (Airflow/Prefect) — DAG-based pipeline orchestration; triggers daily fixture discovery at 06:00 UTC

- Orchestrator — Routes prediction jobs across tournaments, manages priorities

- Drift Monitor — Continuously computes PSI on feature distributions; fires retraining trigger

- Retrain Trigger — Spawns Champion/Challenger training run when drift threshold breached

### ML Engine

- Feature Store — Versioned precomputed feature vectors, stored with MD5 hash

- Ensemble Model — XGBoost + Random Forest + Neural Network with dynamic weighting

- SHAP Explainer — Post-prediction SHAP value computation for top-5 features

- Calibration Module — Platt Scaling applied post-ensemble to yield true probabilities

### Data Layer

- PostgreSQL — Primary database for matches, predictions, users, audit log

- Redis — Feature cache and session cache for low-latency reads

- Audit Log DB — Append-only table / S3 bucket for immutable prediction history

### Ingestion Layer

- API Adapters — Polling connectors for football-data.org, API-Football, Weather API

- CSV Loader — Batch ingestion for Kaggle historical datasets

- Deduplication Layer — Prevents reprocessing same fixture from multiple sources

# 11. Data Flow Design

The following diagram illustrates how data moves through the system from external sources through to the dashboard.

| DATA FLOW DIAGRAM — END TO END PIPELINE |  |  |
| --- | --- | --- |
| 1 | EXTERNAL DATA SOURCES | football-data.org API ¦ Kaggle CSV ¦ Weather API ¦ Injury Feeds |
| ↓ | Ingestion Adapters | API polling, CSV parsing, validation, deduplication, 3x retry |
| 2 | RAW DATA STORE | PostgreSQL: raw_matches, raw_fixtures, raw_injuries, raw_weather |
| ↓ | Preprocessing Pipeline | Null imputation, normalization, encoding, outlier flagging |
| 3 | FEATURE ENGINEERING | Form score, H2H, Elo diff, Fatigue index, Referee score, Weather encode |
| ↓ | Feature Store Write | Versioned feature vectors stored with MD5 hash + timestamp |
| 4 | PREDICTION ENGINE | XGBoost + Random Forest + NN Ensemble -> Platt Calibration -> PCS score |
| ↓ | SHAP + LLM | SHAP values extracted -> fed to LLM/rule engine -> natural language output |
| 5 | RESULTS + AUDIT | Prediction stored (immutable log) ¦ Explanation stored ¦ Timestamp + model version |
| ↓ | Post-Match Reconciliation | Actual result fetched -> accuracy flag written -> drift metrics updated |
| 6 | DASHBOARD SERVE | FastAPI REST -> React -> Match cards, probability bars, SHAP charts, confidence gauge |

## 11.1 Flow Annotations

- Stage 1 to 2: Data is fetched on schedule, validated against JSON Schema, deduplicated, archived. Failures trigger retry (3x) then admin alert.

- Stage 2 to 3: Preprocessing jobs run as Airflow tasks. Features are computed and written to the Feature Store with version hash. Feature drift is checked on write.

- Stage 3 to 4: Ensemble models read from Feature Store. Outputs are Platt-calibrated. PCS computed from entropy + feature completeness.

- Stage 4 to 5: Results written to predictions table and immutable audit log simultaneously. Explanation generated async and linked by explanation_id.

- Stage 5 (post-match): Reconciliation job fetches actual result, updates accuracy flag, feeds drift monitor.

- Stage 5 to 6: FastAPI serves prediction records to React dashboard via REST. Filtering, sorting, search performed server-side.

# 12. Database Schema Design

Six core tables form the system's data backbone. All tables include created_at and updated_at timestamps. UUID primary keys used throughout.

## 12.1 matches

| TABLE: matches |  |  |  |
| --- | --- | --- | --- |
| Column | Type | Constraint | Description |
| match_id | UUID | PRIMARY KEY | Unique identifier for each match |
| home_team_id | UUID | FK -> teams | Reference to home team |
| away_team_id | UUID | FK -> teams | Reference to away team |
| tournament_id | UUID | FK -> tournaments | Tournament this match belongs to |
| match_date | TIMESTAMPTZ | NOT NULL | UTC kickoff datetime |
| venue | VARCHAR(200) |  | Stadium name and city |
| referee_id | UUID | FK -> referees | Assigned referee |
| status | ENUM | NOT NULL | scheduled ¦ in_play ¦ finished ¦ postponed |
| home_score | INT | NULLABLE | Final home score (post-match) |
| away_score | INT | NULLABLE | Final away score (post-match) |
| actual_outcome | ENUM | NULLABLE | home_win ¦ draw ¦ away_win |
| source | VARCHAR(100) |  | Data source: api-football ¦ csv ¦ manual |
| created_at | TIMESTAMPTZ | NOT NULL | Record creation timestamp |

## 12.2 predictions

| TABLE: predictions |  |  |  |
| --- | --- | --- | --- |
| Column | Type | Constraint | Description |
| prediction_id | UUID | PRIMARY KEY | Unique prediction identifier |
| match_id | UUID | FK -> matches | Match this prediction covers |
| model_version | VARCHAR(64) | NOT NULL | Model registry commit hash |
| p_home_win | FLOAT | NOT NULL | Calibrated P(home win), 0-1 |
| p_draw | FLOAT | NOT NULL | Calibrated P(draw), 0-1 |
| p_away_win | FLOAT | NOT NULL | Calibrated P(away win), 0-1 |
| pcs | FLOAT | NOT NULL | Prediction Confidence Score 0-1 |
| confidence_tier | ENUM | NOT NULL | HIGH ¦ MEDIUM ¦ LOW ¦ UNRELIABLE |
| explanation_id | UUID | FK -> explanations | Linked explanation record |
| feature_vector_hash | VARCHAR(64) | NOT NULL | MD5 of feature vector used |
| is_correct | BOOLEAN | NULLABLE | Set post-match by reconciliation job |
| created_at | TIMESTAMPTZ | NOT NULL | Prediction generation timestamp |

## 12.3 explanations

| TABLE: explanations |  |  |  |
| --- | --- | --- | --- |
| Column | Type | Constraint | Description |
| explanation_id | UUID | PRIMARY KEY | Unique explanation identifier |
| prediction_id | UUID | FK -> predictions | Linked prediction |
| method | ENUM | NOT NULL | shap_llm ¦ shap_rule ¦ rule_only |
| explanation_text | TEXT | NOT NULL | Natural language explanation |
| top_features | JSONB | NOT NULL | Top-5 SHAP features + values |
| confidence_note | TEXT |  | Confidence qualifier statement |
| model_version | VARCHAR(64) | NOT NULL | Model version for traceability |
| created_at | TIMESTAMPTZ | NOT NULL | Generation timestamp |

## 12.4 feature_store

| TABLE: feature_store |  |  |  |
| --- | --- | --- | --- |
| Column | Type | Constraint | Description |
| feature_id | UUID | PRIMARY KEY | Unique feature record |
| match_id | UUID | FK -> matches | Match this feature set covers |
| feature_version | VARCHAR(32) | NOT NULL | Feature engineering version tag |
| feature_vector | JSONB | NOT NULL | Full feature set as JSON object |
| vector_hash | VARCHAR(64) | NOT NULL | MD5 hash for reproducibility |
| completeness_score | FLOAT | NOT NULL | Fraction of non-null key features |
| drift_flags | JSONB |  | PSI flags for each feature if drifted |
| created_at | TIMESTAMPTZ | NOT NULL | Computation timestamp |

## 12.5 audit_log (append-only)

| TABLE: audit_log |  |  |  |
| --- | --- | --- | --- |
| Column | Type | Constraint | Description |
| audit_id | UUID | PRIMARY KEY | Immutable audit entry ID |
| prediction_id | UUID | NOT NULL | Prediction this entry covers |
| match_id | UUID | NOT NULL | Match identifier |
| model_version | VARCHAR(64) | NOT NULL | Exact model artifact version |
| feature_vector_hash | VARCHAR(64) | NOT NULL | Reproducibility hash |
| raw_ensemble_scores | JSONB | NOT NULL | Per-model raw scores |
| calibrated_probs | JSONB | NOT NULL | Final calibrated probabilities |
| pcs | FLOAT | NOT NULL | Confidence score at time of prediction |
| actual_outcome | ENUM | NULLABLE | Populated post-match |
| logged_at | TIMESTAMPTZ | NOT NULL | Immutable log timestamp |
| NOTE |  |  | This table is INSERT-only. No UPDATE or DELETE permitted. |

## 12.6 users

| TABLE: users |  |  |  |
| --- | --- | --- | --- |
| Column | Type | Constraint | Description |
| user_id | UUID | PRIMARY KEY | Unique user identifier |
| email | VARCHAR(255) | UNIQUE NOT NULL | Hashed for GDPR compliance |
| followed_teams | UUID[] |  | Array of up to 10 team IDs |
| confidence_threshold | ENUM | DEFAULT HIGH | Alert threshold: HIGH/MEDIUM/LOW |
| notify_email | BOOLEAN | DEFAULT true | Email notification opt-in |
| notify_push | BOOLEAN | DEFAULT false | Push notification opt-in |
| created_at | TIMESTAMPTZ | NOT NULL | Account creation timestamp |
| deleted_at | TIMESTAMPTZ | NULLABLE | Soft delete for GDPR erasure |

# 13. REST API Design

All endpoints use the base path /api/v1/. Authentication via Bearer JWT token. Responses are JSON. HTTP status codes follow REST conventions.

## 13.1 Predictions Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /predictions | Public | List predictions with filters: tournament, date, team, confidence tier |
| GET | /predictions/{id} | Public | Get single prediction with full explanation and SHAP data |
| GET | /predictions/{id}/explanation | Public | Get natural language explanation for a prediction |
| GET | /predictions/{id}/audit | Admin | Retrieve full audit log entry for reproducibility |
| POST | /predictions/batch | Admin | Trigger batch prediction for a list of match IDs |

## 13.2 Matches Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /matches | Public | List upcoming and recent matches with optional filters |
| GET | /matches/{id} | Public | Get single match with linked prediction if available |
| GET | /matches/upcoming | Public | Fixtures in next 48 hours across all active tournaments |
| POST | /matches/ingest | Admin | Manually trigger data ingestion for a specific source |

## 13.3 Model & Agent Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /agent/status | Admin | Current agent status: last run, next run, health indicators |
| POST | /agent/trigger | Admin | Manually trigger the prediction pipeline |
| GET | /models | Admin | List all model versions in registry |
| GET | /models/{version} | Admin | Get model metadata, training metrics, champion/challenger status |
| POST | /models/retrain | Admin | Trigger a manual retraining run |
| GET | /drift/report | Admin | Latest drift report: PSI scores per feature, trend charts |

## 13.4 User & Dashboard Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /dashboard/summary | Auth | Personalized summary: followed teams upcoming predictions |
| GET | /dashboard/accuracy | Auth | Rolling accuracy stats for followed teams and tournaments |
| GET | /users/me | Auth | Get current user profile and preferences |
| PUT | /users/me | Auth | Update preferences: followed teams, notification settings |
| DELETE | /users/me | Auth | Soft-delete account and anonymize personal data (GDPR) |
| POST | /users/predictions/{id}/override | Auth | Record user's own prediction for gamification |
| POST | /query | Auth | Submit a natural language query (FR10 conversational AI) |

# 14. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| ML / AI | Python 3.11, XGBoost, Scikit-learn, PyTorch, SHAP, Platt Scaling | Core prediction, ensemble, explainability |
| LLM Integration | OpenAI GPT-4o / LLaMA 3 (local) | Natural language explanation generation |
| Backend API | FastAPI (Python) + Uvicorn | REST API, WebSocket for live status |
| Task Queue | Celery + Redis | Async prediction jobs, retry logic |
| Orchestration | Apache Airflow / Prefect | Agent scheduling, DAG-based pipeline |
| Frontend | React 18 + TailwindCSS + Recharts | Dashboard, probability charts, SHAP viz |
| Database | PostgreSQL (prod) + SQLite (dev) | Match data, predictions, user data |
| Cache | Redis | Feature store cache, session cache |
| Audit Store | Append-only PostgreSQL table / S3 bucket | Immutable prediction audit trail |
| Containerization | Docker + Docker Compose + Kubernetes | Deployment, scaling, isolation |
| CI/CD | GitHub Actions | Automated tests, linting, deployment |
| Monitoring | Prometheus + Grafana / Sentry | System health, error tracking, drift alerts |
| Auth | JWT tokens + OAuth2 | User authentication, role-based access |

# 15. Project Plan — 3-Phase Delivery

The project is divided into three clearly scoped phases, each producing a functional, testable increment. Every phase builds on the previous one and ends with a demonstration milestone.

Phase Strategy Overview

- Phase 1 — Foundation (Weeks 1–6): Core data pipeline, feature engineering, ML training, single-tournament prediction engine - Phase 2 — Intelligence (Weeks 7–11): Explainability, confidence calibration, contextual signals, drift detection, full dashboard - Phase 3 — Agent + Scale (Weeks 12–16): Autonomous scheduling, audit trail, personalization, multi-tournament, bias detection, robustness

| PHASE 1 Foundation & Core ML Pipeline Duration: Weeks 1–6 |  |
| --- | --- |
| Phase Goal | Build the data ingestion, preprocessing, feature engineering, and ML training pipeline. Produce working predictions for a single tournament with a simple prototype dashboard. |
| Key Tasks | - Set up project repo, Docker environment, PostgreSQL + Redis, and CI/CD pipeline (GitHub Actions) - Implement FR1: Data ingestion adapters for football-data.org and CSV (with 3x retry, deduplication, archiving) - Implement FR2: Preprocessing pipeline — imputation, normalization, encoding, outlier flagging, YAML config - Implement FR3 (Core): Rolling form, H2H, goals ratio, Elo diff, venue advantage, fatigue index (FR3.1–FR3.6) - Implement FR5: Model training pipeline — XGBoost + Random Forest, stratified K-fold, metrics, model registry - Implement FR4: Basic prediction engine — ensemble, Platt calibration, batch and single-match modes - Implement FR8: Results storage — predictions table, post-match reconciliation, PostgreSQL schema - Build prototype React dashboard: match list, basic probability bars, no explanations yet - Write unit tests for ingestion, preprocessing, and feature modules (target 80% coverage) - Milestone demo: Live predictions for EPL fixtures with accuracy reporting |
| Deliverables | - Working data ingestion pipeline from football-data.org + CSV - Feature engineering module with FR3.1–FR3.6 implemented - Trained XGBoost + Random Forest ensemble, stored in model registry - Calibrated predictions for upcoming EPL fixtures - Basic dashboard showing match cards and probability bars - PostgreSQL schema for matches, predictions, feature_store tables - Unit test suite with 80%+ coverage on core modules - Docker Compose environment for local development |
| FR Coverage | FR1, FR2, FR3 (core), FR4, FR5, FR8 + basic FR9 |

| PHASE 2 Intelligence Layer & Full Dashboard Duration: Weeks 7–11 |  |
| --- | --- |
| Phase Goal | Add explainability (SHAP + LLM), prediction confidence scoring, contextual signals (weather, referee, injuries), drift detection, and deliver the full production-quality dashboard. |
| Key Tasks | - Implement FR6: SHAP explainer integrated into prediction pipeline; top-5 features extracted per prediction - Implement FR6 (LLM): Optional LLM-based natural language explanation with rule-based fallback - Implement FR11: Prediction Confidence Score (PCS) — entropy-based, feature completeness penalty, Brier calibration validation - Implement FR11: UNRELIABLE flag logic (PCS < 0.40); confidence tier labeling (HIGH/MEDIUM/LOW/UNRELIABLE) - Implement FR13: Contextual signals — weather API integration, referee tendency score, injury/suspension feed - Implement FR13: Derby flag, crowd attendance feature, transfer window recency penalty - Implement FR12: PSI-based feature drift detection on 30-day rolling windows - Implement FR12: Performance drift monitoring (8% accuracy drop threshold) - Build full React dashboard (FR9): expandable SHAP panels, confidence gauges, accuracy tracker, agent status, dark mode, filters - Implement FR17: Bias detection reports — accuracy breakdown by tier/nationality, fairness tab - Integration testing: end-to-end prediction + explanation + storage flow - Milestone demo: Full dashboard with confidence scores and explanations for EPL + La Liga |
| Deliverables | - SHAP explainer outputting top-5 features for every prediction - LLM explanation module (GPT-4o with rule-based fallback) - PCS computed and displayed for all predictions - Contextual signals: weather, referee, injury, derby, transfer window - Drift detection monitoring running on live prediction history - Full production React dashboard with all FR9 requirements - Bias detection report generation (FR17) - Integration test suite covering prediction to explanation to storage pipeline - explanations table and updated predictions table with pcs + confidence_tier |
| FR Coverage | FR6, FR11, FR12 (drift detection), FR13, FR17 + full FR9 |

| PHASE 3 Autonomous Agent, Scale & Production Hardening Duration: Weeks 12–16 |  |
| --- | --- |
| Phase Goal | Deploy the autonomous agent scheduler, audit trail, user personalization, multi-tournament coordination, adversarial robustness, and prepare for production release. |
| Key Tasks | - Implement FR7: Agent scheduler using Airflow/Prefect — daily fixture discovery (06:00 UTC), auto-prediction pipeline, retry + escalation logic - Implement FR7: Drift-triggered auto-retraining with Champion/Challenger gate via scheduler DAG - Implement FR15: Prediction audit trail — append-only audit_log table; reproducibility verification endpoint - Implement FR15: CSV/JSON export for audit log; admin query interface in dashboard - Implement FR14: User personalization — team following, personalized dashboard feed, email alert digest - Implement FR14: User prediction override (gamification), confidence threshold config, GDPR deletion - Implement FR16: Multi-tournament orchestrator — tournament registry, per-tournament configs, priority queuing - Implement FR10: Conversational AI query module (RAG over prediction history) - Implement FR18: Adversarial robustness — JSON Schema validation, outlier quarantine, rate limiting, injection sanitization - Implement FR12 (auto-retrain): Full loop from drift detection to scheduled retrain to Champion/Challenger to auto-promotion - Performance tuning: ensure batch predictions < 30s, dashboard LCP < 3s - Set up Prometheus + Grafana monitoring, Sentry error tracking - Full end-to-end acceptance testing against all P1 and P2 requirements - Production deployment on cloud (AWS/GCP/Azure) with Kubernetes - Milestone demo: Agent runs autonomously for 7 days; 2+ tournaments live; full audit trail verified |
| Deliverables | - Fully autonomous agent scheduler (Airflow DAGs) running without human intervention - Auto-retraining loop with drift trigger and Champion/Challenger promotion - Immutable audit_log table with reproducibility verification - User personalization: team following, email alerts, override predictions, GDPR compliance - Multi-tournament orchestrator supporting EPL, La Liga, and Champions League simultaneously - Conversational AI query module (FR10) - Adversarial robustness: input validation, anomaly detection, rate limiting - Prometheus + Grafana monitoring dashboard - Full Kubernetes production deployment - Acceptance test report: all P1/P2 FRs passing with evidence - User documentation and API reference docs |
| FR Coverage | FR7 (full), FR10, FR12 (full auto-retrain), FR14, FR15, FR16, FR18 |

# 16. Project Timeline — 16-Week Gantt Chart

Each bar represents active development weeks. Overlapping tasks run in parallel where team capacity allows.

| Task | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 | W13 | W14 | W15 | W16 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Data Ingestion & Preprocessing | + | + | + |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Feature Engineering + Feature Store |  | + | + | + |  |  |  |  |  |  |  |  |  |  |  |  |
| ML Model Training Pipeline |  |  | + | + | + | + |  |  |  |  |  |  |  |  |  |  |
| Prediction Engine + Calibration |  |  |  |  | + | + | + |  |  |  |  |  |  |  |  |  |
| Explanation Generator (SHAP + LLM) |  |  |  |  |  | + | + | + |  |  |  |  |  |  |  |  |
| Agent Scheduler + Orchestration |  |  |  |  |  |  | + | + | + |  |  |  |  |  |  |  |
| Dashboard (React Frontend) |  |  |  |  |  |  |  | + | + | + |  |  |  |  |  |  |
| Confidence + Drift Detection (FR11,12) |  |  |  |  |  |  |  |  |  | + | + | + |  |  |  |  |
| Contextual Intelligence (FR13) |  |  |  |  |  |  |  |  |  | + | + | + |  |  |  |  |
| Audit Trail + Storage (FR15) |  |  |  |  |  |  |  |  |  |  | + | + | + |  |  |  |
| Personalization + Alerts (FR14) |  |  |  |  |  |  |  |  |  |  |  | + | + | + |  |  |
| Multi-Tournament Coord (FR16) |  |  |  |  |  |  |  |  |  |  |  |  | + | + | + |  |
| Bias Detection + Robustness (FR17,18) |  |  |  |  |  |  |  |  |  |  |  |  |  | + | + | + |
| Integration Testing + Deployment |  |  |  |  |  |  |  |  |  |  |  |  |  |  | + | + |

## 16.1 Key Milestones

| Week | Milestone | Description |
| --- | --- | --- |
| Week 4 | M1 — First Prediction | End-to-end: ingest -> features -> prediction -> storage working for EPL |
| Week 6 | M2 — Phase 1 Complete | Working dashboard + trained ensemble + test suite. Phase 1 demo. |
| Week 8 | M3 — Explainability Live | SHAP values + LLM explanations displayed on dashboard for all predictions |
| Week 10 | M4 — Confidence + Drift | PCS live on all predictions; drift monitor running; contextual signals active |
| Week 11 | M5 — Phase 2 Complete | Full dashboard + explanations + confidence + 2 tournaments. Phase 2 demo. |
| Week 13 | M6 — Agent Running | Autonomous Airflow scheduler live; audit trail operational |
| Week 15 | M7 — Phase 3 Complete | All FRs implemented; production deployed; 7-day autonomous run completed |
| Week 16 | M8 — Release | Acceptance testing passed; documentation complete; v1.0 released |

# Appendix A — Requirements Summary Table

| ID | Module | Priority | Phase | Status |
| --- | --- | --- | --- | --- |
| FR1 | Match Data Input Module | P1 | Phase 1 | Required |
| FR2 | Data Preprocessing | P1 | Phase 1 | Required |
| FR3 | Feature Engineering | P1 | Phase 1 | Required |
| FR4 | Prediction Engine | P1 | Phase 1 | Required |
| FR5 | Model Training | P1 | Phase 1 | Required |
| FR6 | Explanation Generator | P2 | Phase 2 | Required |
| FR7 | Agent Scheduler | P1 | Phase 3 | Required |
| FR8 | Results Storage | P1 | Phase 1 | Required |
| FR9 | Dashboard Module | P2 | Phase 1–2 | Required |
| FR10 | Conversational AI Query | P3 | Phase 3 | Optional |
| FR11 | Confidence Calibration | P1 | Phase 2 | NEW |
| FR12 | Drift Detection + Retrain | P1 | Phase 2–3 | NEW |
| FR13 | Contextual Intelligence | P2 | Phase 2 | NEW |
| FR14 | Personalization + Alerts | P2 | Phase 3 | NEW |
| FR15 | Prediction Audit Trail | P2 | Phase 3 | NEW |
| FR16 | Multi-Tournament Coord. | P2 | Phase 3 | NEW |
| FR17 | Bias Detection | P3 | Phase 2 | NEW |
| FR18 | Adversarial Robustness | P2 | Phase 3 | NEW |

Document End — AI Football Match Prediction Agent FRS + System Design v2.1